# Further Implementation of the Industrial Emissions Directive in Serbia

Terms of Reference

Local STE – DSIP Technical Expert

Project is funded by the Embassy of Sweden Belgrade

Project is implemented by the Cleaner Production Centre of the Faculty of Technology and Metallurgy University of Belgrade

# Position: Local Short Term Expert – DSIP Technical Expert (ref. LSTE/TECH_DSIP)

# O

# Description of the project

# General objective of the project “Further Implementation of the IE Directive in Serbia” is to support the Serbian Competent Authorities and operators in the implementation of the IE Directive by carrying out a comprehensive analysis of the measures that operators have to implement in order to achieve full compliance with IED requirements. A special focus will be given to minimize the impact on environment of the Food production chain operators through specific consideration to measures related to energy and resources utilization. Additionally, the project will aim to foster technological improvement of operators in order to help them to comply their operation with best available techniques.

# This will be achieved through 4 main components of the Project and different activities that will involve all relevant stakeholders:

# Support in the preparation of the Directive Specific Implementation Plan (DSIP) for IED and environmental legislation related to IED implementation

# Technical support – direct support to the competent authorities and operators from the food production chain in the process of issuing integrated permits by preparing manuals, applications and relevant plans and draft permits; creation of network and help desk for operators

# Promotion of technological improvement - to foster the cooperation between Companies and University in order to promote environmental programs as well as to adopt innovative EU standards and develop new market opportunities; preparation of technology transfer projects

# Awareness and capacity building – organization of visibility events and various working groups.

# Description of the Component 1 - Preparation of the final Directive Specific Implementation Plan for IED

# The aim of the component is to carry out all the necessary analysis, at administrative and technological level, on the status of implementation of IED requirements in Serbian industrial operators in order to prepare the final version of the IED Directive Specific Implementation Plan. This document is necessary to Serbian Authorities for the negotiation of the accession to the EU and should identify the IED operators that would require a transitional period, after Serbia’s accession, to achieve full compliance with BAT requirements.

# For this purpose, the team of experts will analyse the current level of implementation of IED, assessing BAT implementation in all IED operators in Serbia. The final outcome of this assessment will be a list of gaps which are needed to be filled in order to achieve a complete implementation of the Directive, as well as plans and time line for its implementation.

# The gap analysis will be carried out by determining the administrative and technological situation and how it has faced IPPC requirements so far; this preliminary analysis will be carried out through the following activities:

  - Identification of technological gaps: the team of experts will gather information and assess the current capacity of IED operators to fulfil the Directive’s requirements in order to identify the most significant gaps in BAT implementation. The analysis will be carried out starting from existing applications, communications or reports and then detailed through questionnaires delivered and discussed with the Company’s managers, competent authorities and consultants.

  - Analysis of the correspondent plans of measures for full compliance with BAT: the most important gaps identified by the operator or pointed out by the experts during their activity will be discussed and the correspondent plan of measures for full compliance with BATs will be agreed with the operators and, if they will require significant investments, analysed in details to be successively considered as a potential request for a transitional period for the implementation.

  - Contribution to the preparation of the final version of the IED DSIP: the experts will be required to cooperate with the project team in the preparation of accurate descriptions of the planned measures identified during the previous activities for the operators that will be included in the final version of the IED DSIP. This description should include technical information, data on the expected effects and any other data necessary for the preparation to the negotiation.

In order to complete the task in the most effective way, the selected experts will be assigned to specific IED sectors (Energy, Production and processing of metal, Chemical industry, Mineral industry, Food&Beverage, Farms, Other industries) according to their specific background and experience; the activity will be coordinated by the project team but every expert will be asked to cooperate with the other team members and with financial experts hired by the project.

The task requires desk activities such as document and project analysis but also on-site visits and meetings with the operators; the experts will, thus, be required to move independently with own car or public transport.

# Job description:

  - Support to international experts and project team in analysis of the technological and environmental status of the IED installations for different industrial sectors in Serbia;

  - Preparation of BAT tables for specific sectors and operators;

  - Analysis and completion of the BAT assessment for IED operators in Serbia;

  - Preparation of the plan of measures for full compliance with BATs for IED operators in Serbia

  - Collection of environmental data from the assigned operators and competent authorities;

  - Contribution to the preparation of the final version of the IED DSIP: description of the planned measures and their expected effects on the environment; preparation of technical documents to be attached to the DSIP, cooperation with sector team members, competent authorities and project team.

# Period of the Assignment:  March 2018 – December 2018

# Number man/days allocated: a maximum of 50 working days during the period of the assignment

# Location of the assignment: Belgrade, Serbia and on-site at the assigned installations

# Qualification and skills

| Education | University degree in Technical Sciences, Agriculture, Environmental Management or equivalent subject. A PhD in a subject relevant to the assignment is an advantage |
| --- | --- |
|  | At least very good command of English (4 on a scale 1-5 where 5 is excellent) |
| Professional Experience | - At least 5 and preferably 6 years of post graduate professional experience in environmental management - Proven knowledge of the specific industrial sector(s) - Experience with BAT assessment/implementation of BAT is considered as an advantage - Work experience in the projects in the fields related/similar to the contract is considered as an advantage |
| Other | - Valid driving licence is considered an advantage |